WOODLANDS

Timber development continues in the True Blue area with blocks stretching from close to Kemp Creek to the north side of Bjerkness Creek.

It is anticipated harvesting will start in the fall with CP 47-1 up Branch 7.  The blocks in True Blue are near busy hiking and biking trails, and with the permitting process, we are looking at late fall or early winter for these blocks.

Sunshine is starting rehab work on the road into CP 52-1 this week.  Due to the steep slopes and not needing the road to access future timber, the road was built with wood supported fill which substantially decreases the cost of construction but must be pulled back within 2 years before the wood the fill is supported by rots away.

SAFETY

No safety incidents from WRR, planting or timber development.

SILVICULTURE

CP 52-1, the steep block behind the dump we conducted fire salvage operations on, has been planted and the crew is up Keen Creek planting.  Planting will continue for another few weeks.

Both areas had avalanches blocking the road that had to be cleared.  Sunshine cleared Kemp Creek and Settles cleared Keen Creek.

The trees are being stored in a reefer trailer by the arena.  A huge thank you to the arena Board for allowing us to keep it there as it is a shaded area and easily accessible.

INTERNAL

The referral period for the FSP is over with two comments received from the public.  The District will now refer the FSP to First Nations.

KDCFS donated some reclamation grass seed mix to KORTS to help with their Old Pump House restoration efforts.  See thank you poster in the MR folder.

WILDFIRE RISK REDUCTION

We were successful in all three of our funding applications and have a previously funded project extended.  The projects include:

- CP 47-1 – $89k.  This is a 20ha block at the end of the Branch 7 road extension.  Funding is to complete a Fuel Management Prescription (FMP), thin overdense non-merch hemlock, and conduct post harvest clean up and pile burning.

- Lardeau - $186k.  A FMP was developed for this area in 2023 and we received money for implementation, with 6ha of mechanical and 10ha of manual treatment.

- Kaslo North - $14k.  This is on unallocated Crown land north of No Brakes.  Funding is for treatment unit layout and a FMP.

- KAS6 - $40k.  To carry on manual implementation activities along the Fire Access Trail.

A joint field tour with BCTS and BCWS was scheduled for this week but due to BCTS conducting a broadcast burn the tour is postponed.  The purpose of the tour is to jointly plan activities to help increase the fire resiliency of our community.